**Dental Clinic Services System**

Progress 2

Project Status Report

By

**Kanokwan Maneerat 542115002**

**Worapun Wongkium 542115055**

Department of Software Engineering

College of Arts, Media, and Technology

Chiang Mai University

Project Adviser

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Miss Pattama Longani

Project status report

Project Proposal

|  |  |  |
| --- | --- | --- |
| **Project Name:** Dental Clinic Services System | | |
| **Prepared by :**  Kanokwan Maneerat  Worapun Wongkium | **Date :**26th March 2014 | **Report Process :**  Project Proposal |
| **Project Overall Status:** 10 % (Complete 100% of Proposal) | | |
| Milestone Deliverables performance reporting   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Statue** | | Project Proposal | 26th March 2014 | 100% | On Schedule | | | |

Project status report

Project Progress Report I

|  |  |  |
| --- | --- | --- |
| **Project Name :** Dental Clinic Services System | | |
| **Prepared by :**  Kanokwan Maneerat  Worapun Wongkium | **Date :** 27st August 2014 | **Report Process :**  Project Progress I |
| **Project Overall Status:** 40%  All the features planned for Progress 1 have been completed and documented in Project Plan, Software Requirement Specification, Software Design Document, Test Plan, Test Record, and Traceability Record. | | |
| Milestone Deliverables performance reporting   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | | **Deliverable Statue** | **Version** | | **Document** | | | | |  | | * Software Project Management Plan progress I | 27st August 2014 | 100% | On Schedule | | 1.1 | | * Software Requirement Specification progress I | 27st August 2014 | 100% | On Schedule | | 1.1 | | * Software Design Document progress I | 27st August 2014 | 100% | On Schedule | | 1.1 | | * Test Plan for progress I | 27st August 2014 | 95% | On Schedule | | 1.1 | | * Test Record for progress I | 27st August 2014 | 95% | On Schedule | | 1.1 | | * Traceability record progress I | 27st August 2014 | 100% | On Schedule | | 1.1 | | | |

**Remarks:** Percentage of each document is calculated from the number of user requirements in Software Requirement Specification document that have been completed in this progress.

Project status report

Project Progress Report II

|  |  |  |
| --- | --- | --- |
| **Project Name :** Dental Clinic Services System | | |
| **Prepared by :**  Kanokwan Maneerat  Worapun Wongkium | **Date :** 22st October 2014 | **Report Process :**  Project Progress II |
| **Project Overall Status:** 80%  All the features planned for Progress II have been completed and documented in Project Plan, Software Requirement Specification, Software Design Document, Test Plan, Test Record, and Traceability Record. | | |
| Milestone Deliverables performance reporting   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | | **Deliverable Statue** | **Version** | | **Document** | | | | |  | | * Software Project Management Plan progress II | 27st August 2014 | 100% | On Schedule | | 1.0 | | * Software Requirement Specification progress II | 27st August 2014 | 100% | On Schedule | | 1.0 | | * Software Design Document progress II | 27st August 2014 | 100% | On Schedule | | 1.0 | | * Test Plan for progress II | 27st August 2014 | 95% | On Schedule | | 1.0 | | * Test Record for progress II | 27st August 2014 | 95% | On Schedule | | 1.0 | | * Traceability record progress II | 27st August 2014 | 100% | On Schedule | | 1.0 | | | |

**Remarks:** Percentage of each document is calculated from the number of user requirements in Software Requirement Specification document that have been completed in this progress. At 5% left there are some unit test case that we are not cover all, so, we plan to have more in the next progress.