**Timeline**

|  |  |
| --- | --- |
| Date |  |
| 15-21 Sept 2014 | * - Project Management Plan * - Software Requirement Specification * - Cost Estimation (Coding) -> Web app * - Cost Estimation (Coding) -> Mobile app * - QR code patient identification (Coding) -> Web app |
| 22-28 Sept 2014 | * Software Design * QR code patient identification (Coding) -> Web app * QR code patient identification (Coding) -> Mobile app * Dentist Follow up (Coding) -> Web app * Dentist Follow up (Coding) -> Mobile app |
| 29 Sept – 5 Oct 2014 | * Reminder (Coding) -> Web app * Reminder (Coding) -> Mobile app * Information and Promotion (Coding) -> Web app * Information and Promotion (Coding) -> Mobile app * Test plan * Test record * Traceability Record |